**Migration Path For Bundle Projects**

**DEV**

**D90**

**PROD**

**P90**

**BETA**

**B90**

**ALPHA**

**A90**

**UPG**

**U90**

**DEMO**

**M90**

* AT&T Applies Bundle to **M90**

Compare for Customization impact

* AT&T Refresh **U90**
* AT&T Apply Bundle to **U90**, retrofit customizations
* AT&T Refresh **A90**, Date approved by Cornell
	+ Code Freeze in Production
	+ Only BUNDLE Project worked in **A90**
	+ Alternate Migration Path for Production Break/Fix issues until Go Live (see below)
* AT&T Migrate Bundle Project from **U90** to **A90**
* Cornell Business Users perform UAT in **A90**
* Cornell Signoff for Production migration
* AT&T Migrate Bundle Project from **A90** to **P90**
* AT&T Refresh B90 Weekend Following Production Migration to sync with Bundles
* AT&T Refresh or Migrate Bundle Project to D90 to sync with Bundles

**Alternate Migration Path for Production Break/Fix issues**

**DEV**

**D90**

**PROD**

**P90**

**BETA**

**B90**

* Migration of Projects from D90 to B90 to be performed by AT&T to confirm migration form
* Cornell to notify AT&T PM (Nichole and Srinivas) of migration
	+ We will compare migration project to Bundle project and alert to any collisions
	+ Once migrated to Prod, we will migrate to A90 to be re-tested with Bundle